**Name: Benjamin Chen**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create user stories | 3/16/22 | 3/16/22 |
| 2. Create low fidelity wireframes | 3/19/22 | 3/18/22 |
| 3. Make Home Page | 3/22/22 | 3/24/22 |
| 4. Make Menu Page | 3/25/22 | 3/26/22 |
| 5. Make Location and Contact Pages (any other pages) | 3/28/22 | 3/30/22 |
| 6. Style /refine CSS elements properly | 3/29/22 | 3/31/22 |
| 7. User Testing | 3/30/22 | 4/1/22 |
| 8. Final Touches | 4/1/22 | 4/1/22 |